| 1 | 4.1.2 B Payment terms | Advance payment bond for the 2nd instalment is not acceptable. Spreader will already be constructed, transported and delivered. Request to delete 4.1.2 point B and 4.1.3 point B BCT does not accept: Not acceptable as the product shall be handed later, during the final acceptance protocol. The cost incurred for these required bonds will obviously affect unit the cost price, hence please kindly reconsider to delete these terms if the risk, by BCT perspective, is relatively low. BCT cannot delete this points from the Payment Terms ; The payment conditions follow the milestones in that project, and up to the final date of the protocol signature sign by both Parties bonds are required.. On the other site the cost of bonds is not high . |
| --- | --- | --- |
| 2 | 6. Liability for delays | Requesting to lower max LD to 5% Not acceptable as other bidders in the EU tenders have the same terms. |
| 3 | 7. Transfer of risk and ownership | Risk of loss or damage should be transferred to the Buyer at delivery as the product is no longer under our protection and control. BCT does not accept: BCT has a security thus risk of theft or damage is very low, yet the final acceptance protocol is performed during one business day in the presence of the contractor. Only from that point BCT can use a spreader for daily operations. |
| 4 | 15. LIMITATION OF LIABILITY | Please include the following changes: Except as expressly provided in this agreement or as required by mandatory law, the parties' liability for actual direct losses suffered by the other party under this agreement shall be limited to 100% of the Purchase Price with a maximum of EUR 500.000. In no event shall the parties be liable for indirect damages or lost profits of the other party. BCT: accepts |
| 5 | 18. Force majeure | Please add the following events: The non-availability of flat racks, refusal by the captain to load the Products, offloading of the Products on route, slow steaming, bad weather, conditions, delay in custom clearance etc. BCT does not accept. The contract is going to be awarded based on DAP Incoterm 2020, thus all risk remain with the contractor who is obliged to insure goods in transit against "all risks". |
| 6 | 24. Insurance | 24.2 Please include the following changes: The Seller’s total liability for all reinstatements during the Policy Term shall not exceed 100% of the original Sum Insured. BCT: accepts |
| 7 | Attachment 1 Advance payment bond format | The payment bond template will be accepted by Bidder, however with the condition that one of below BIC/SWIFT ID’s will be applicable: BCT accepts: Bank HSCB Continental Europe is OK, as an example of acceptable bank. |
| 8 | Please confirm that RMG spreader should be a 2x20ft. Long Twin configuration. Technical spec does not mention the long twin requirement. BCT: Confirms, 2x20ft. Long Twin configuration required. |  |  |
| 9 | Please confirm that the spreader HPU should also provide power for the existing headblock skew function by means of one set of A+B connection BCT: Confirms |  |

| 10 |  | Please confirm the required heating functions to be included for Hydraulic- and Electrical systems. BCT: Confirms |
| --- | --- | --- |
| 11 |  | Please confirm that Contractor need to include the delivery of two (2) new gateway modules, pre-programmed, to be used on the crane. Purchaser will be responsible for the implementation and testing. BCT: Purchaser can be responsible only for testing. BCT should be responsible for the correct physical implementation in the crane as Bidder is unable to perform this job and bare this risk. Bidder is only able to provide a correct working gateway from spreader point of view. BCT shall be in the lead to ensure correct installation and testing (e.g. by means of assistance of crane OEM). BCT ;Confirms the proposed solution and will provide support in coordinating with the crane manufacturer to ensure proper communication crane-spreader and testing. |
| 12 | Please confirm if the 2x20ft long twin shift, side shift and skew function are used simultaniously during operation (info used for required hydraulic capacity) BCT: Confirms |